LORESPINNER PIPELINE UPGRADE

Technical Specification — May 2026

From Thomas Wittmer, CEO / LoreSpinner Interactive

# 1. PIPELINE CHANGE SUMMARY

This upgrade adds 9 deliverables to the existing 8-phase pipeline. No existing phases are removed or restructured. All changes are additive or backward-compatible prompt replacements.

## 1.1 What Does Not Change

- Sequential phase chain (Format Detection → Phase 8) is preserved exactly

- Phase numbering, data flow direction, and Master Context Block are unchanged

- All existing phase output formats are preserved

## 1.2 What Changes

New Jobs (Pre-Pipeline)

- IP Trimming Agent — runs independently before Phase 1; reduces source text size for downstream phases

- Voice Lock — runs independently before Phase 1; produces output downstream phases can reference

Both new jobs are optional dependencies. If downstream phases do not reference their output, existing behavior is unchanged. They can be validated independently before touching any existing phase.

Phase Prompt Upgrades (Phases 2, 4, 5, 6, 8)

- Existing prompts are replaced with upgraded versions

- Existing output formats are preserved; new output blocks are appended

- Example: Phase 2 keeps all 5 current tasks and adds 4 new tasks after them

- These 5 phases must be deployed together — their outputs reference each other

Runtime Narrator Template

- Replaces hand-crafted Chaos prompts

- Template is populated from the same phase outputs the Chaos prompt already uses

- Automates prompt assembly instead of requiring manual construction per IP

- Requires an assembly job to read phase outputs and populate the template slots

# 2. IMPLEMENTATION TIERS

Estimated total for Tiers 1–3: 6–10 working days.

| Tier | Deliverables | Work Type | Est. Time |
| --- | --- | --- | --- |
| 1 — Straightforward | 1, 7 (IP Trimming Agent + Voice Lock) | Add 2 new job slots; copy-paste prompts; no existing logic modified | 1–2 days |
| 2 — Moderate | 2, 3, 4, 5, 6 (Phase prompt upgrades) | Copy-paste prompt replacements or appends; must deploy all 5 together; end-to-end test on 1 IP | 2–3 days |
| 3 — Engineering | 8 (Runtime Narrator Template assembly) | Build assembly job: read phase outputs, fill template slots, validate character count, implement tiered state loading | 3–5 days |
| 4 — Product Feature | 9 (Social Echo Layer) | Requires product design, engineering, and social platform integration; ships after core experience is stable | Separate timeline |

# 3. TOKEN AND COST IMPACT

## 3.1 Pipeline Cost (One-Time Per IP)

| Metric | Current | After Upgrade | Change |
| --- | --- | --- | --- |
| Token usage per IP | 150–250k tokens | 285–455k tokens | +~80% |
| Dollar cost per IP (est.) | $3–5 | $5.50–9 | +~80% |
| Cost for 50-title library | ~$150–250 | ~$275–450 | +~$125–200 total |

Note: IP Trimming Agent partially offsets this by reducing source text size for all downstream phases. Pipeline cost is one-time per IP — it does not recur per player.

## 3.2 Runtime Cost (Per Player Session — Recurring)

| Metric | Current | After Upgrade | Change |
| --- | --- | --- | --- |
| System prompt size | ~60,000 chars / ~18k tokens | ~65,000 chars / ~20k tokens | +10–15% |
| Persistent state overhead | None | 2–5k tokens/turn (tiered loading) | Managed |
| Tokens per session (20–30 min) | ~375–625k tokens | ~410–675k tokens | +10–15% |
| Estimated cost per session | ~$0.75–1.25 | ~$0.82–1.35 | +$0.07–0.10 |

Cost Control: Tiered State Loading

- Load only current-scene state per turn

- Load full state only at episode transitions

- Without tiered loading, persistent state grows unbounded — cost increase would be 40–60%

- With tiered loading, runtime increase stays at 10–15%

# 4. FEATURE SPECIFICATIONS

## 4.1 Voice Lock

- Enforces author-specific voice at the system level across all generated narration

- Output is referenced by downstream phases, especially Phase 8

- Each IP produces narration with a distinct linguistic fingerprint — not generic AI output

## 4.2 Persistent World State

- Tracks: inventory objects, NPC dispositions (trust, fear, respect, debt), emotional ledger, alignment tendency, action history

- State carries across sessions — Session 2 opens with full context from Session 1

- Per-player state diverges based on choices: two players in the same scene can have different NPC reactions and available options

## 4.3 Runtime Branch Resolution Policy (Existing — Reference)

- 4-category classification for freeform player input: expressive / branch-aligned / emergent candidate / unsupported

- StoryGuard enforces canon compliance on all freeform input

- Prevents narrative drift that occurs in unconstrained AI story systems

## 4.4 Alignment System

- Subliminal tracking: chaotic / lawful / neutral accumulation over player choices

- World posture (NPC behavior, environmental details, available options) adjusts based on accumulated alignment — not individual choices

- Players do not see the system; they perceive a world that feels responsive to who they are becoming

- Produces divergent replay: two playthroughs with different alignment patterns produce genuinely different world states

## 4.5 Posture Shifts

- Lightweight in-narration interactions between formal branch choices

- Player responds to micro-prompts inside the narration flow; narration adjusts and continues

- Keeps player active without stopping story pacing

## 4.6 World Noticed Signals

- State change acknowledgments delivered in-prose, in author voice — not as system notifications

- Example: 'Something behind her eyes clicks shut. Not anger. Something quieter.'

- No UI overlay or explicit change log shown to player

## 4.7 Social Echo Layer (Deliverable 9 — Product Spec)

- Post-episode share card: player alignment tendency, defining choice rendered as a one-liner, divergence comparison vs. other players

- Card content is unique per player — friend divergence drives sharing and replay

- Requires product design + engineering + social platform integration

- Ships after Tiers 1–3 are stable

# 5. DEPLOYMENT SEQUENCE

| Phase | Deliverables | Dependency |
| --- | --- | --- |
| 1 — Foundation | Voice Lock + IP Trimming Agent (Tier 1) | None — can deploy and test independently |
| 2 — Core Upgrade | Phase 2, 4, 5, 6, 8 prompt replacements (Tier 2) | Deploy all 5 together; outputs cross-reference each other |
| 3 — Runtime | Runtime Narrator Template + assembly job (Tier 3) | Requires Phase 2 and Core Upgrade outputs |
| 4 — Social Layer | Social Echo Layer (Tier 4) | Requires stable Alpha; separate product timeline |

LoreSpinner Interactive — Confidential — May 2026